# Newsjacking Automation App for Career Coaches - Detailed Implementation Steps

# Comprehensive plan for building the MVP

### Step 1: Validate the SaaS Idea

The first step is to validate that career coaches in the tech space have a real demand for newsjacking automation to help developers find jobs.

- Identify the Target Audience:

  - Primary audience: Career coaches specializing in software developers.

  - Secondary audience: Coaches focused on tech recruiting, job placement agencies, and mentors.

- Conduct Market Research:

  - Use surveys and interviews with career coaches to understand their current content creation process and interest in automating content based on tech hiring trends.

  - Tools: Typeform for surveys, social media listening, and forums such as Reddit or LinkedIn groups for career coaches to gather real-time feedback​(zeromvp-in-90-days-STAN…).

- Landing Page for Validation:

  - Create a simple landing page using Carrd or Webflow to explain your product and encourage sign-ups for early access.

  - Metrics to track: Number of sign-ups, time spent on the page, and engagement with the CTA (e.g., “Get Early Access”).

- Run a Smoke Test:

  - Run Google Ads or social media ads targeting career coaches to drive traffic to your landing page. Measure how many coaches express interest by signing up​(zeromvp-in-90-days-STAN…).

### Step 2: Define Core Features (MVP)

The MVP needs to focus on the core problem of helping career coaches generate real-time, relevant content to guide developers in job searches.

- Prioritize Features:

  - Must-have:

    - Tech trend alerts related to developer skills in demand.

    - Automated LinkedIn article generation for coaches to help developers optimize profiles.

    - Alerts and content around job market reports (e.g., in-demand programming languages or top tech companies hiring).

  - Should-have:

    - Automated resume and portfolio optimization tips.

    - Email campaign templates for career coaches to nurture developer clients​(zeromvp-in-90-days-STAN…).

- Feature Prioritization Framework:

  - Use the MoSCoW method to prioritize features:

    - Must-have: Job market trend alerts, automated LinkedIn posts.

    - Should-have: Resume tips, email templates.

    - Could-have: Deeper integration with GitHub or technical portfolio platforms​(zeromvp-in-90-days-STAN…).

### Step 3: Roadmap Creation and Sprint Planning

- Break Down Features into Tasks:

  - Example tasks:

    - Set up tech trend alerts using news APIs.

    - Implement LinkedIn post generation using GPT-4.

    - Develop the backend system to trigger content creation based on job market news​(zeromvp-in-90-days-STAN…).

- Estimate Resources & Time:

  - Assign tasks like tech trend alert setup (2 weeks), automated content generation (3 weeks), and UI for career coaches to manage content (2 weeks).

- Milestones:

  - Milestone 1: Complete trend alert integration.

  - Milestone 2: Finish automated content generation.

  - Milestone 3: Prototype ready for beta testing​(zeromvp-in-90-days-STAN…)​(zeromvp-in-90-days-STAN…).

### Step 4: Design the MVP (Wireframes and User Experience)

- Wireframe Design:

  - Use Figma or Balsamiq to create wireframes showing how coaches will receive tech alerts and generate content (e.g., a dashboard for managing alerts, content previews).

  - Key screens: Dashboard, alerts page, content creation tool.

- Prototype the User Experience:

  - Map out the user flow: A coach logs in, receives a tech trend alert, and the platform generates a LinkedIn post they can edit and publish.

  - Use Lucidchart or Miro to visualize the user journey​(zeromvp-in-90-days-STAN…).

### Step 5: Develop the MVP (No-Code or Code)

- Choose Your Tech Stack:

  - Backend: Node.js or Python to handle tech trend alerts and content generation.

  - Frontend: React or Vue.js for the coach’s dashboard.

  - Database: PostgreSQL for storing user data and content.

- No-Code Alternative:

  - Use Bubble or Webflow for a no-code MVP if you're short on development resources​(zeromvp-in-90-days-STAN…)​(zeromvp-in-90-days-STAN…).

- Version Control:

  - Set up GitHub for version control and collaboration​(zeromvp-in-90-days-STAN…).

- Sprint Planning:

  - Organize tasks into 2-week sprints:

    - Sprint 1: Tech trend alert integration.

    - Sprint 2: Content generation using GPT-4.

    - Sprint 3: UI design and dashboard setup​(zeromvp-in-90-days-STAN…)​(zeromvp-in-90-days-STAN…).

### Step 6: Test, Deploy, and Gather Feedback

- Testing Strategy:

  - Unit testing for each feature (e.g., ensuring tech trend alerts trigger content correctly).

  - Integration tests to ensure smooth API connections for trend alerts​(zeromvp-in-90-days-STAN…).

- Deploy the MVP:

  - Use Heroku or AWS for hosting the MVP. Set up CI/CD pipelines for automated deployment and testing.

  - Start with a soft launch (beta testers) to gather feedback.

- Gather User Feedback:

  - Invite a select group of career coaches to test the MVP and provide feedback on usability and value.

  - Use Intercom or Hotjar for in-app feedback and Google Analytics to track user behavior​(zeromvp-in-90-days-STAN…).

### Step 7: Launch and Scale

- Go-to-Market Strategy:

  - Promote the launch using LinkedIn (targeting career coaches) and developer communities.

  - Offer early access with a free trial to drive adoption​(zeromvp-in-90-days-STAN…).

- Track Key Metrics:

  - Monitor user acquisition (number of coaches signing up).

  - Track engagement with the tech alerts and content generation features.

  - Use metrics like Monthly Active Users (MAU) and conversion rates to measure success​(zeromvp-in-90-days-STAN…).

- Iterate and Scale:

  - Based on feedback, refine the product. Scale the infrastructure to handle more users and add additional features like GitHub integration for portfolio optimization​(zeromvp-in-90-days-STAN…).

# Milestones

Here are the key milestones to guide you through the development and launch of your newsjacking automation SaaS for career coaches helping software developers find jobs. Each milestone has specific deliverables and timelines to ensure steady progress.

### Milestone 1: Market Validation and Pre-Launch

Timeline: 2 Weeks
Goal: Validate demand and gauge interest in the solution.

- Week 1: Conduct Market Research

  - Action Items:

    - Create a survey or interview questions for career coaches to understand their pain points and needs.

    - Identify key communities (LinkedIn groups, Reddit, etc.) where career coaches and tech mentors are active.

  - Deliverable: Market research report with key insights on career coaches' needs and pain points.

- Week 2: Build a Landing Page

  - Action Items:

    - Set up a simple landing page using tools like Carrd or Webflow to introduce the product and collect early access sign-ups.

    - Launch social media ads targeting career coaches to test interest in the landing page.

  - Deliverable: Landing page with early access sign-up option, social ads live, and initial traffic reports.

### Milestone 2: Define and Design MVP Features

Timeline: 2 Weeks
Goal: Create wireframes, user flows, and define the core features of the MVP.

- Week 3: Finalize Core MVP Features

  - Action Items:

    - Prioritize the MVP features: tech trend alerts, automated LinkedIn posts, job market content generation.

    - Use the MoSCoW method to define must-have vs. nice-to-have features.

  - Deliverable: Clear feature list and product roadmap ready for development.

- Week 4: Create Wireframes and User Journeys

  - Action Items:

    - Use Figma or Balsamiq to develop wireframes for the dashboard, content management interface, and alerts.

    - Map out the user journey for how career coaches will use the platform (from logging in to content generation).

  - Deliverable: Wireframes and user journey maps completed for MVP development.

### Milestone 3: Develop the MVP

Timeline: 3 Weeks
Goal: Build the backend, frontend, and integrations required for the MVP.

- Week 5-6: Backend Development

  - Action Items:

    - Set up APIs to track job trends and integrate GPT-4 for content generation.

    - Build backend infrastructure (Node.js, Python) to handle tech alerts and content automation.

  - Deliverable: Functional backend system for trend alerts and content generation.

- Week 7: Frontend Development

  - Action Items:

    - Develop the user interface (UI) for the coach’s dashboard using React or Vue.js.

    - Ensure the UI supports managing alerts, viewing content drafts, and making quick edits.

  - Deliverable: Functional frontend that allows users to manage content and alerts.

### Milestone 4: Beta Testing and Refinement

Timeline: 2 Weeks
Goal: Test the MVP with a small group of users, gather feedback, and make necessary improvements.

- Week 8: Beta Test Setup

  - Action Items:

    - Recruit 10–20 career coaches to test the MVP.

    - Use tools like Hotjar or Google Analytics to track user behavior and interactions.

  - Deliverable: MVP launched to beta users with feedback collection mechanism in place.

- Week 9: Iterate Based on Feedback

  - Action Items:

    - Gather and analyze feedback from beta users on usability, content quality, and overall experience.

    - Refine features based on user feedback, particularly around content quality and tech alerts.

  - Deliverable: MVP refinement completed, incorporating beta user feedback.

### Milestone 5: Soft Launch and Scaling

Timeline: 2 Weeks
Goal: Launch the MVP to a broader audience and begin scaling.

- Week 10: Final MVP Preparation

  - Action Items:

    - Address any final issues based on beta testing.

    - Finalize onboarding flow and ensure all core features are polished for public use.

  - Deliverable: MVP ready for public soft launch.

- Week 11-12: Soft Launch

  - Action Items:

    - Launch the MVP to early sign-ups and broader audiences through LinkedIn and targeted ads.

    - Begin collecting usage data to understand user engagement and areas for improvement.

  - Deliverable: MVP soft launch with performance tracking in place (e.g., Monthly Active Users, content engagement).

### Milestone 6: Post-Launch and Continuous Improvement

Timeline: Ongoing
Goal: Collect ongoing feedback, improve the product, and work towards scaling.

- Ongoing User Support:

  - Action Items:

    - Set up customer support systems and gather continuous feedback from users.

  - Deliverable: Continuous user support and feedback loop for ongoing iterations.

- Plan for Scaling:

  - Action Items:

    - Based on feedback and performance data, add advanced features (e.g., GitHub integration, resume generation tools).

    - Plan for broader marketing efforts and partnerships.

  - Deliverable: Clear roadmap for feature scaling and user acquisition strategy.

# 12 Weeks Timeline

| Week # | Main Focus | Phase | Action Items | Deliverable |
| --- | --- | --- | --- | --- |
| Week 1 | Market Research | Market Validation | Conduct interviews with career coaches to identify needs and validate the product concept. | Complete a market research report with insights from at least 10–15 career coaches. |
| Week 2 | Build Landing Page | Market Validation | Set up a landing page and launch social media ads to drive traffic for testing interest. | Publish landing page and collect early access sign-ups, analyze conversion rates. |
| Week 3 | Analyze Results & Prioritize Features | Market Validation/Define MVP | Review sign-up data and feedback from interviews. Prioritize must-have MVP features. | Finalized MVP feature list and product roadmap based on user feedback. |
| Week 4 | Design Wireframes & Prototype Testing | Define MVP | Create wireframes and user journeys for the core features, and conduct internal testing on wireframes. | Completed wireframes and refined prototype based on test feedback. |
| Week 5-6 | Frontend & Backend Development | Develop MVP | Set up APIs for tech trend alerts and backend system for content generation. Build the UI for the coach’s dashboard and integrate with the backend. | Backend system integrated, functional UI with working alert and content generation features. |
| Week 7 | Beta Testing Setup & Collect Feedback | Beta Testing | Recruit beta testers, set up tracking tools (Hotjar, Google Analytics), and gather feedback from testers. | Beta version live with testers onboard and feedback collected. |
| Week 8 | Implement Changes & Add Onboarding | Beta Testing | Refine the MVP based on beta feedback, add onboarding guides to help users navigate the platform. | Improved MVP with onboarding materials, ready for soft launch. |
| Week 9 | Final MVP Preparation | Soft Launch | Perform final checks and ensure core features work smoothly for public users. | Final MVP ready for public release. |
| Week 10-12 | Soft Launch & Marketing Campaign | Soft Launch/Post-Launch | Launch the MVP to early users and broader audience, track engagement metrics, and execute marketing campaign to drive user acquisition. | Soft launch completed, marketing campaign live with performance tracking in place. |